Project #2: Automation of Concrete Mix Design

Scope of Work

Mina Awad, Nick Meier, Eli Speth, Owen Betts

Department of Civil and Environmental Engineering

University of Nebraska-Omaha

CIVE 202: Civil Engineering Analysis II

Submitted to:

Department of Civil & Environmental Engineering, University of Nebraska-Lincoln

Dr. Kaycie Lane

February 12, 2026

Table of Contents

Introduction	1

Project Goals	1

Background Information	1

Client Overview	1

Concrete Mix Design Process	1

Need for Automation	1

Data Overview and Methodology	1

Data Sources	1

Methodology	1

Project Tasks	1

Task 1: Excel Logic Analysis and Documentation	1

Task 2: Python Function Development	1

Task 3: Sequential User Input Implementation	1

Task 4: Output Generation and Formatting	1

Task 5: Mix Scenario Research and Documentation	1

Task 6: Verification and Validation	1

Task 7: Documentation and Report Writing	1

Deliverables	1

Timeline	1

References	1

# Introduction

The Nebraska Department of Transportation (NDOT) has contracted our engineering team to migrate its existing concrete mix design model from an Excel-based workflow to an automated Python-based system. Concrete mix design is a critical process in highway and infrastructure construction, requiring precise proportioning of cement, water, aggregates, and admixtures to achieve desired strength, durability, and workability. Currently, NDOT relies on an Excel spreadsheet to perform these calculations, which is susceptible to manual input errors and lacks the transparency and repeatability needed for long-term standardization.

This Scope of Work outlines the tasks, methodology, deliverables, and timeline for automating the calculations contained in the Mix Design tab of the NDOT Excel workbook. Our team will translate the existing Excel logic into modular Python functions, implement sequential user input prompts, generate a formatted weight chart for one cubic yard of concrete, and validate the program using four realistic concrete mix scenarios sourced from NDOT and other professional engineering references.

# Project Goals

The goal of this project is to deliver a fully functional Python program that replicates and automates the NDOT concrete mix design process. The client has requested the following:

- Translate all calculations from the Mix Design tab of the NDOT Excel workbook into clearly defined Python functions.

- Implement sequential user input prompts that collect design parameters in a logical order mirroring the Excel worksheet (e.g., cement content, water-cement ratio, air content, aggregate proportions).

- Generate a clearly formatted weight chart for one cubic yard of concrete as the final program output.

- Research, prepare, and evaluate four realistic concrete mix design scenarios as a form of verification and validation of the automated model.

- Ensure the Python code is functional, well-documented, and suitable for future integration into a web-based tool.

# Background Information

## Client Overview

The Nebraska Department of Transportation (NDOT) is responsible for the design, construction, and maintenance of the state highway system. NDOT utilizes concrete mix design procedures to ensure that concrete used in highway construction meets performance specifications for strength, durability, and workability. The department currently uses an Excel-based mix design spreadsheet that incorporates material properties, aggregate gradations, and proportioning calculations to produce batch weights for concrete production.

## Concrete Mix Design Process

Concrete mix design is the process of selecting suitable proportions of cement, water, coarse aggregate, fine aggregate, and admixtures to produce concrete with specified properties. The American Concrete Institute (ACI) provides standard procedures for proportioning concrete mixes, which serve as the foundation for the NDOT mix design spreadsheet. Key parameters in the mix design process include the water-cement ratio (w/c), which directly affects concrete strength; air content, which influences freeze-thaw durability; and aggregate gradation, which affects workability and volumetric stability.

## Need for Automation

While the existing Excel spreadsheet is functional, it presents several limitations. Manual data entry increases the risk of input errors, the spreadsheet logic is not easily auditable or version-controlled, and the format does not readily support integration with modern web-based applications or databases. By translating the mix design calculations into Python, the logic becomes fixed, transparent, and repeatable, improving quality control and enabling future development of a web-based tool for NDOT engineers.

# Data Overview and Methodology

## Data Sources

The primary data source for this project is the NDOT Concrete Mix Design Excel workbook, which contains the calculation logic, material property tables, and proportioning formulas used by NDOT for highway concrete. Additional references include the NDOT Report on Optimized Aggregate Gradations for Portland Cement Concrete Mix Designs Evaluation and the NDOT Standard Specifications for Highway Construction (2017 edition). These documents provide the engineering standards and material specifications that inform the mix design calculations.

## Methodology

The automation will be performed using Python in a Jupyter Notebook environment. The following methodology will be employed:

- Excel Logic Analysis: The Mix Design tab of the NDOT Excel workbook will be thoroughly analyzed to document all formulas, cell references, and calculation sequences. Each formula will be mapped to identify inputs, intermediate calculations, and outputs.

- Function Development: Each major calculation will be implemented as a clearly defined Python function with descriptive names, input parameters, and return values. Functions will be organized in a modular structure for maintainability and testing.

- User Input Implementation: Sequential input() prompts will be implemented to collect design parameters from the user in a logical order that mirrors the Excel worksheet. Input validation will be included to ensure appropriate data types and ranges.

- Output Generation: The program will produce a clearly formatted weight chart for one cubic yard of concrete, with labeled values presented in a professional, client-readable format.

- Verification and Validation: Four realistic concrete mix scenarios will be run through the automated program and compared against expected results to verify the accuracy of the Python implementation.

# Project Tasks

To achieve the project goals, our team has identified the following key tasks:

## Task 1: Excel Logic Analysis and Documentation

The NDOT Mix Design Excel workbook will be downloaded and thoroughly analyzed. Every formula in the Mix Design tab will be documented, including cell references, intermediate calculations, and dependencies. A mapping document will be created to trace each Excel formula to its corresponding Python function. This task establishes the foundation for all subsequent development work.

## Task 2: Python Function Development

Based on the Excel logic analysis, each major calculation will be translated into a modular Python function. Functions will be written with clear parameter names, docstrings, and return values. Key calculations include water-cement ratio determination, aggregate proportioning, air content adjustments, cement content calculations, and batch weight computations. Each function will be tested independently to verify it produces the correct output.

## Task 3: Sequential User Input Implementation

A user interface using Python input() prompts will be developed to collect design parameters in a step-by-step manner. The prompt sequence will mirror the logical order of the Excel worksheet, guiding users through the entry of material properties such as cement type, water-cement ratio, target air content, coarse and fine aggregate properties, and any admixture information. Input validation will be implemented to ensure that entered values are within acceptable engineering ranges.

## Task 4: Output Generation and Formatting

The program will generate a final weight chart for one cubic yard of concrete. The output will be clearly formatted with labeled values for each component (cement, water, coarse aggregate, fine aggregate, air, and any admixtures) presented in pounds per cubic yard. The output format will be professional and client-readable, suitable for inclusion in engineering reports or submission to NDOT.

## Task 5: Mix Scenario Research and Documentation

Four realistic concrete mix design scenarios will be researched and documented. These scenarios will be sourced from NDOT references, other state DOT specifications, or external professional engineering references such as ACI standards. Each mix scenario will include all input parameters required by the Python model. The scenarios will represent a range of concrete applications (e.g., pavement, structural, bridge deck) to demonstrate the versatility of the automated tool.

## Task 6: Verification and Validation

The four mix design scenarios will be run through the automated Python program, and the outputs will be compared against the expected results from the NDOT Excel spreadsheet or reference sources. Any discrepancies will be investigated and resolved. This task serves as the primary quality assurance step to ensure the Python implementation accurately replicates the Excel logic.

## Task 7: Documentation and Report Writing

All project documentation will be prepared, including this Scope of Work, the Annotated Code Document (ACD) providing line-by-line code explanations, and the Written Technical Report. The technical report will include an introduction, methods section explaining the Excel-to-Python translation, results and discussion comparing the four mix designs, and a properly formatted reference list. A README file will also be created for the GitHub repository with a User Guide for the sequential input prompts.

# Deliverables

The following deliverables will be submitted to the client upon completion of the project:

- GitHub Repository: A link to a repository containing the Python code, data files, and a README file summarizing the project and providing a User Guide for the sequential input prompts.

- Scope of Work (SOW): This document, defining the project tasks, methodology, deliverables, and timeline.

- Gantt Chart: A visual project schedule showing tasks, assignments, durations, dates, and task dependencies.

- Mix Scenarios Documentation: Documentation of four researched concrete mix design scenarios with all required input parameters.

- Python Code (.ipynb): A Jupyter Notebook containing the complete automation logic, sequential user prompts, and the four mix design runs.

- Annotated Code Document (ACD): A line-by-line explanation of the code, specifically explaining how Excel formulas were converted into Python functions.

- Written Technical Report: A comprehensive report including Introduction, Methods, Results & Discussion, and References.

# Timeline

The following timeline has been established for the completion of this project:

| Deliverable | Due Date |
| --- | --- |
| Scope of Work | February 12, 2026 |
| Gantt Chart | February 13, 2026 |
| Excel Logic Analysis Complete | February 14, 2026 |
| Python Function Development | February 18, 2026 |
| User Input & Output Implementation | February 19, 2026 |
| Mix Scenarios Research & Documentation | February 20, 2026 |
| Verification & Validation | February 21, 2026 |
| Draft Report & Code Review | February 22, 2026 |
| Final Submission (All Deliverables) | February 24, 2026 |

# References

NDOT. (2024). Concrete Mix Design Submittal Spreadsheet. Nebraska Department of Transportation. https://dot.nebraska.gov/media/jp3paote/mix-design-submittal.xlsx

NDOT. (2024). Optimized Aggregate Gradations for Portland Cement Concrete Mix Designs Evaluation. Nebraska Department of Transportation. https://dot.nebraska.gov/media/3isfdv45/final-report-p336.pdf

NDOT. (2017). Standard Specifications for Highway Construction. Nebraska Department of Transportation. https://dot.nebraska.gov/media/g4qp4y0d/2017-specbook.pdf

ACI Committee 211. (2009). Standard Practice for Selecting Proportions for Normal, Heavyweight, and Mass Concrete (ACI 211.1-91). American Concrete Institute.